## Slide 1
TEAM
DEVELOPMENTALITY
JUNE 5, 2023
PROJECT MANAGEMENT

## Slide 2
Project Manager
Mikedale B. Dellera
Scrum Member
Carl James A. Garcia
Product Owner
Wilkins V. Caducio
Scrum Member
Rark Mowen L. Alcantara
Scrum Master
Jakerson B. Bermudo
Documentation Manager
Princess Joy H. Ferrer
Project Advisor
Alvin C. Limpin

## Slide 3
BARANGAY SOUTH SIGNAL VILLAGE
WEB-APP

## Slide 4
INTRODUCTION
Representative
Hon. Michelle Ann M. Odevilas
(Punong Barangay)
Client
Barangay South Signal Village
Presented by: Rark Mowen Alcantara

## Slide 5
INTRODUCTION
Presented by: Mikedale Dellera

## Slide 6
PROBLEM STATEMENT
Presented by: Wilkins Caducio
Long Processing
Time
Risk of acquiring disease/s
Manual search of records in the database
Common errors using manual input
Unsecured Database

## Slide 7
PROBLEM PURPOSE / JUSTIFICATION
Barangay South Signal Village is facing challenges in providing efficient, transparent, and accessible services and information to its residents. The system involves manual processes, limited access to crucial data, and potential service delays.
Presented by: Princess Joy Ferrer

## Slide 8
PROJECT DESCRIPTION
The proposed solution of the team to the client is to build a centralized and live web application for their barangay residents that have different functions:
(1) About Us
(2) Safety Section
(3) Contacts
(4) Requirements Guidelines
In the proposed project of the team, the resident can register in the web-application wherein they will have their own profile dashboard that will utilize the functions of the barangay’s web-app such as:
(1) Online Request
(2) Submitting Concern
(3) Track Request
(4)Transaction History
Presented by: Jakerson Bermudo

## Slide 9
GOALS AND OBJECTIVES
  Develop a web app to streamline document requests, reducing processing time by 80%.
2. Enable vulnerable residents to request documents online, minimizing contact and disease risk.
3. Implement online forms to eliminate errors caused by illegible handwriting and manual input
mistakes by 90%.
4. Provide real-time insights to barangay staff through a statistics dashboard.
5. Establish a secure, cloud-based data storage system, offering 90% more security than
traditional filing cabinets.
Presented by: Mikedale Dellera

## Slide 10
PROJECT DELIVERABLES
  Fully functional web-application and the source code.
2. Recommendation lists for hardware and software that will be used.
3. Project documentation for the web-application solution
  User’s Manual
  Business Case
  Stakeholders Management Strategy Plan
  Scope Management Plan
  Cost Management Plan
  Time Management Plan
  Human Resource Management Plan
  Communication Management Plan
  Procurement Management Plan
  Project Status Reports Distribution plan
  Implementation Plan
  Change Management Plan
Presented by: Jakerson Bermudo

## Slide 11
SUMMARY MILESTONES
Presented by: Princess Joy Ferrer

## Slide 12
METHODOLOGY
Presented by: Wilkins Caducio

## Slide 13
STAKEHOLDER ANALYSIS
Presented by: Princess Joy Ferrer

## Slide 14
WBS
Presented by: Mikedale Dellera

## Slide 15
PROJECT COST
Presented by: Jakerson Bermudo

## Slide 16
CHANGE CONTROL BOARD
Presented by: Wilkins Caducio

## Slide 17
ROLES AND RESPONSIBILITIES
Project Sponsor:
• Approve all major changes to the web application
• Approve all changes to schedule baseline
• Approve any changes in project scope
• Chair the CCB
Project Team:
• Submit all change requests on standard organizational change request forms.
• Provide all applicable information and details on change request forms
• Be prepared to address questions regarding any submitted change requests
• Provide feedback as necessary on the impact of proposed changes
Project Manager:
• Receive and log all change requests from project team
• Conduct preliminary risk, schedule, and scope analysis of change prior to CCB
• Seek clarification from change requestors on any open issues or concerns
• Make documentation revisions/edits as necessary for all approved changes
• Participate on CCB
Presented by: Wilkins Caducio

## Slide 18
COMMUNICATION MATRIX
Presented by: Carl James Garcia

## Slide 19
COMMUNICATION MATRIX
Presented by: Carl James Garcia

## Slide 20
RISK REGISTER
Presented by: Rark Mowen Alcantara

## Slide 21
TRANSITION APPROACH
  Communication Plan: Prepare a detailed plan to keep stakeholders informed about transition plans, schedules, and
expectations through regular updates, meetings, and documentation.
2. Transition Planning: Collaborate with Barangay South Signal Village to create a comprehensive transition plan that
includes activities,
responsibilities, and timelines for data migration, system configuration, and verification.
3. Knowledge Transfer: Facilitate knowledge transfer through user guides, technical documentation, and training
sessions to equip the client's team with the necessary skills to support, maintain, and troubleshoot the system.
4. Resource Transfer: Carefully transfer project resources, including the web app's source code, database, licensing,
and other relevant assets, to the client to ensure a seamless handover and enable independent management and
operation.
Presented by: Carl James Garcia

## Slide 22
HANDOVER PROCESS
  Documentation Completion: Finalize and compile all necessary project documentation for future reference and
maintenance.
2. Training and Knowledge Transfer: Conduct training sessions to transfer knowledge and skills to stakeholders
responsible for operating and maintaining the web app.
3. System Testing and Quality Assurance: Conduct thorough testing to ensure the web app functions correctly and
meets quality standards. Address any identified issues or bugs.
4. Source Code and Deployment Assistance: Provide the client with the web app's source code and offer assistance in
deploying the app for seamless implementation.
5. Transition Planning: Develop a detailed transition plan outlining activities, responsibilities, and timelines for the
handover process, including key contacts and escalation procedures.
Presented by: Rark Mowen Alcantara

## Slide 23
PROTOTYPE