**Project Charter Plan**

**Barangay south signal village web-app**

**Company Name**

**Street Address**

**City, State Zip Code**

**Date**

**Table of Contents**

[Executive Summary 3](#_Toc332021424)

[Project Purpose/Justification 3](#_Toc332021425)

[Business Need/Case 3](#_Toc332021426)

[Business Objectives 3](#_Toc332021427)

[Project Description 4](#_Toc332021428)

[Project Objectives and Success Criteria 4](#_Toc332021429)

[Requirements 4](#_Toc332021430)

[Constraints 5](#_Toc332021431)

[Assumptions 5](#_Toc332021432)

[Preliminary Scope Statement 5](#_Toc332021433)

[Risks 6](#_Toc332021434)

[Project Deliverables 6](#_Toc332021435)

[Summary Milestone Schedule 6](#_Toc332021436)

[Summary Budget 7](#_Toc332021437)

[Project Approval Requirements 8](#_Toc332021438)

[Project Manager 8](#_Toc332021439)

[Authorization 9](#_Toc332021440)

# Executive Summary

The product is a Web Application for Barangay South Signal Village that aims to provide an online service that takes on document requests and a ticketing system for inquiries to the community of the barangay. The Web Application will contain substantial information about the barangay such as organizational chart, history, demography, mission, vision and the hazard map.

The Barangay South Signal Village Web Application customers will only be limited to the Barangay South Signal Village residents.

The Barangay South Signal Village heavily relies on papers and most of their records and documents are stored in physical file cabinets, making their client wait for minutes that delay client service as well as their data being unsecured.

Integrate its current system into the digital setting by making a web application that provides information about the barangay and online service/s for their community in a more efficient, effective, and transparent way.

The team consists of 6 members who are currently studying and taking the Bachelor of Science course in Information Technology. All members of the team are students at Asia Pacific College.

# Project Purpose/Justification

This project's purpose is to provide online services to the barangay community. Which also contains information about the barangay, including its current officials and location. The reason is there are multiple problems identified in the current system of the Barangay South Signal Village, such as long processing time, common errors using manual input, manual search records of database and more. The result of this project may be beneficial to the officials and residents of Barangay South Signal Village.

## Business Need/Case

The Barangay South Signal Village Web App project was created to develop a web app that provides information about the barangay and online services/s for their community in a more efficient, effective, and transparent way.  The costs associated with the successful design and implementation of these Barangay South Signal Village Web App will be recovered because of the project's outcome.

## Business Objectives

This objectives statement states the goal of the barangay and the plans to achieve it. This project is in direct support of our corporate strategic plan to improve the web-application of the Barangay South Signal Village.

1. For the barangay to deploy the web app to the residents of Barangay South Signal Village within the timeline and track the number of residents using it to determine its success.
2. For the Barangay to see an improvement on paperwork system by 50% that can reduce the risk of errors or discrepancies. It gives the officials time for other tasks, such as providing direct services to citizens or addressing pressing issues within the community.
3. For the Barangay see the Increase of residents using the web app by 10% in the next few months with the given the resources and opportunities for optimization.

By setting up SMART objectives, barangay may determine their objectives and create a plan to achieve them. It enables tracking of development along the path and guarantees that objectives are reasonable and reachable.

# Project Description

The Barangay South Signal Web Application will provide better security for the data of the barangay’s residents. Online Services will also be provided by the web application to ensure that the processes within the barangay such as document/rent requests will be done effectively and efficiently.

## Project Objectives and Success Criteria

The proposed web-application would be successful when the following standards have been upheld:

1. To create a web application that can handle online document requests that will reduce the processing time and time consumption for the constituents of the barangay to up to 80%.
2. To help the community, especially the vulnerable residents such as PWDs and senior residents, to lessen the risk of acquiring contagious diseases such as COVID-19 in requesting barangay documents by applying through the web app that lessens their direct contact with other people.
3. To create online forms to totally remove errors regarding illegible handwriting as well as reduce manual input errors by up to 90% through proper guidance in each part of information to be filled up in the form.
4. To provide barangay staff with real-time insights regarding the number of requests per day, number of pending requests/s, number of online requests, and number of registered accounts by going through a statistics dashboard/page.
5. To build a secure and safe storage location for data by the use of cloud, which saves data over the internet, and this can only be access by the administrator or the barangay staff itself by logging in the account making it 90% more secure than using file cabinet/s.
6. To provide the community with credible information through an official web application.

## Requirements

To be successful, this project, Barangay South Signal Village Web App, must comply with the following requirements:

* The project should pass functional testing process, in which the team, along with any client representatives and some IT professionals, will evaluate the functionality of the program, determining whether the function is performing according to the required specification.
* The project must be accomplished without disturbance to the client’s operations.
* The barangay employees involved in the web app should understand how it operates on the client side and how to maintain it.

As the project progresses, more criteria may be added as needed, with the project client’s permission.

## Constraints

The following constraints pertain to the Barangay South Signal Village Web Application

- All hardware and software that will be used must be compatible with the team’s current IT platforms.

- All the hardware and software must be purchased within the allocated timeline.

- A user manual will be provided for the barangay and basic training for the personnel handling the web-application.

- All the hardware and software that will be used must perform more or the same on what the team’s hardware and software specification suggestions.

## Assumptions

The following is a list of assumptions. Upon agreement and signature of this document, all parties acknowledge that these assumptions are true and correct:

* This project has the full support of the project sponsor, stakeholders, and all departments
* The purpose of this project will be communicated throughout the company prior to deployment
* The IT manager will provide additional resources if necessary

## Preliminary Scope Statement

The Barangay South Signal Village Web App project will include the design, testing, and delivery of an improved current system of the Barangay South Signal Village in requesting barangay documents and reporting for any problem within the vicinity of the barangay. It also includes the main web app that will display the information of the barangay, including the safety guidelines, contact information, history of the barangay, mission, vision, demography, and the organizational chart of the barangay officials. The project team, along with their project adviser and consultants, will oversee the whole project development process, from paperwork through analysis and design and up to software resources. The project team will organize the manual and training for the barangay employees who will be part of the web app. The team will also conduct a session with the Administrator, who will handle the maintenance of programming codes for the web app.

# Risks

The following are the risks for the Barangay South Signal Village Web-Application that the team have identified. To reduce the likelihood of these hazards, the project manager will choose and use the proper risk reduction and avoidance measures.

- External threats that may breach the web-app's security

- Potential disruption of work due to internet outage or power outage.

- Potential data theft or data loss due to potential security breaches.

# Project Deliverables

The following deliverables must be met upon the successful completion of the Barangay South Signal Web-Application.

- Fully functional web-application solution

- Project documentation for the web-application solution

- Recommendation lists for hardware and software that will be used.

# Summary Milestone Schedule

The project Summary Milestone Schedule is presented below. As requirements are more clearly defined this schedule may be modified. Any changes will be communicated through project status meetings by the project manager.

|  |  |
| --- | --- |
| **Summary Milestone Schedule – List key project milestones relative to project start.** | |
| **Project Milestone** | **Target Date (mm/dd/yyyy)** |
| 1. Project Start | 03/30/2022 |
| * Planning * Midterm Presentation (Sprint 1) * Final Presentation (Sprint 2) | 03/05/2022  04/06/2022 |
| 1. Analysis and Design  * Pre-midterm presentation (Sprint 3) * Midterm Presentation (Sprint 4) * Final Requirement (Sprint 5) * Pre-final Presentation (Sprint 6) * Final Presentation (Sprint 7) | 09/23/2022  09/28/2022  10/03/2022  10/28/2022  11/02/2022 |
| 1. Development  * Initial Release 1 Prototype * Release 2 | 08/22/2022  08/28/2022 |
| 1. Project Complete | 2023 |

# Project Approval Requirements

The Barangay South Signal Village Web-Application will only be deemed successful if it has undergone thorough testing and all project material has been thoroughly distributed across the whole barangay within the constraints set forth in this charter. A recommendation for the ideal hardware and software specifications will also be included to fully measure the web- app's success. Success will be determined by the Project Client, Mrs. Michelle Odevilas, who will also authorize the project's completion.

# Project Manager

Wilkins Caducio is named Project Manager for the duration of the Barangay South Signal Web-Application. Mr. Caducio’s responsibility is to manage all project tasks, scheduling, consultation, and communication regarding the Barangay South Signal Village Web-Application. His team, consisting of a scrum master and four scrum members, will support the project. Mr. Caducio will coordinate all resource requirements through the course adviser, Prof. Manuel Sebastian Sanchez. Mr. Caducio is authorized to approve all changes regarding the documentation and the prototype. Any clarification and major changes must be requested through the Project Client, Mrs. Michelle Odevilas. Mr. Caducio will provide timely updates to the Project Client.

# Authorization

Approved by the Project Sponsor:

Date:

<Project Sponsor>

<Project Sponsor Title>

# This free Project Charter Template is brought to you