Barangay South Signal Village Web App

1

1

Planning

1.1

Analysis and Design

1.2

Development

1.3

Testing

1.4

Creation of Initial Wireframe

1.2.1.1

Implementation

1.5

Creation of Project Team  
1.1.1.1

Choosing Project Client

1.1.1.2

1st meeting w/ Client

1.1.1.3

Choosing Project Adviser/Consultant1.1.1.4

1st meeting w/ Adviser

1.1.1.5

Creation of UI/UX Design

1.2.1.2

Initial Prototype Evaluation (Sprint 6)

1.2.1.3

Prototype Progression

1.2.1.4

Finalization of Initial Prototype (Sprint 7)

1.2.1.5

Event Table

1.2.2.1

Main Page Feature

1.3.1.1

1st Team development meeting

13.1.1.1

Creation of Landing Page

1.3.1.1.2

Creation of Contact Page

1.3.1.1.3

Creation of Safety Section Page

1.3.1.1.4

Creation of About Us Page

1.3.1.1.5

2nd Team development meeting

1.3.5

Unit Testing for Release 1

1.4.1.1

Unit Testing for Release 2

1.4.1.2

Unit Testing for Release 3

1.4.1.3

User Acceptance Test

1.4.2

Hosting

1.5.1

Setting up Hosting services

1.5.1.1

Go live (Sprint 17)

1.5.1.2

2nd meeting w/ Client

1.1.2.1

Kick-off Meeting (Sprint 1)

1.1.1.6

Use Case Diagram

1.2.2.2

Use Case Full Description

1.2.2.3

Data Flow Diagram

1.2.2.4

Integration Testing

1.4.3

Performance Testing

1.4.4

Verified use cases with the client (Sprint 16)

1.4.7

2nd meeting w/ Adviser

1.1.2.2

Initial Creation of Project Proposal

1.1.2.3

3rd meeting w/ Adviser

1.1.2.4

Context Flow Diagram

1.2.2.5

Resident Dashboard

1.3.1.2

Creation of Registration Page

1.3.1.2.1

Creation of Login Page

1.3.1.2.2

Web App Training w/client

1.5.2

Session 1

1.5.2.1

Session 2

1.5.2.2

Session 3

1.5.2.3

Finalizing Web App Training Session (Sprint 18)

1.5.3

Close-Out

1.6

System and documentation handover

1.6.1

Gain formal Acceptance

1.6.2

Project close-out meeting (sprint 19)

1.6.3

1st meeting w/ Consultant

1.1.2.5

ERD

1.2.2.6

Creation of Resident Dashboard

1.3.1.2

1.3

5th meeting w/ Adviser

1.2.2.7

Proofreading  
1.1.2.6

Initial Project Proposal Evaluation (Sprint 2)

1.1.2

Progression of Project Proposal

1.1.2.8

4th meeting w/Adviser

1.1.2.9

Proofreading

1.1.2.10

6th meeting w/ Adviser

1.2.2.8

Activity Diagram

1.2.2.9

Object Diagram

1.2.2.10

Class Diagram

1.2.2.11

Sequence Diagram

1.2.2.12

3rd Team development meeting

1.3.1.22.1

Barangay Employee Dashboard

1.3.2

Creation of Admin Login Page

1.3.1.3.1

Creation of Barangay Administrator Dashboard

1.3.4

Creation of Managing Barangay Employee Account

1.3.5

Creation of Barangay Employee Dashboards

1.3.6

4th Team development meeting

1.3.7

Project Charter

1.1.3.1

Final Project Proposal Evaluation (Sprint 3)

1.1.2.11

State Machine Diagram

1.2.2.13

3rd meeting w/ Client

1.2.2.14

Package Diagram

1.2.2.15

Business Case

1.1.3.2

Stakeholders Management Strategy Plan

1.1.3.3

Scope Management Plan

1.1.3.4

Deployment Diagram

1.2.2.16

8th Team meeting w/Adviser

1.3.1.5

Release 1 Evaluation (Sprint 10)

1.4.8

Release 1 Progression

1.3.1.7

Cost Management Plan

1.1.3.5

Component Diagram

1.2.2.17

Finalizing Release 1 (Sprint 11)

1.3.1.8

7th meeting w/ Adviser

1.2.2.18

Schedule Management Plan  
1.1.3.6

Work Breakdown Structure

1.1.3.7

Work Packages based on WBS

1.1.3.8

HR Management Plan

1.1.3.9

Quality Management Plan

1.1.3.10

Project Diagram Evaluation (Sprint 8)

1.2.2.19

Project Diagrams Progressions

1.2.2.20

Finalization of Project Diagrams (Sprint 9)

1.2.21

Requesting Barangay Documents

1.3.1

Creation of functions to request documents

1.3.2

Creation of functions to track requested documents

1.3.3

Creation of functions for notifications

1.3.4

Creation of functions to manage requested documents

1.3.5

4th Team meeting w/Client

1.3.2.2

Release 2 Evaluation (Sprint 12)

1.3.7

Communication Management Plan

1.1.3.12

Risk Management Plan

1.1.3.11

Procurement Management Plan

1.1.3.13

Implementation Plan

1.1.3.14

Change Management Plan

1.1.3.15

Release 2 Progression

1.3.2.4

Finalizing Release 2 (Sprint 13)

1.3.2.5

5th Team development meeting

1.4.8

Project Management Plan Evaluation (Sprint 4)

1.1.3.16

1.1

Submitting Concerns

1.3.3.1

Creation of functions to submit concerns

1.3.1

Creation of functions to manage concerns

1.3.2

Creation of functions to track submitted concerns

1.3.3

Manage Web App

1.3.3.2

Generate Report

1.3.3.2.1

Modify Web App Information

1.3.3.2.2

5th Team meeting w/client

1.3.3.3

Release 3 Evaluation (Sprint 14)

1.4.8

Release 3 Progression

1.3.3.5

Finalizing Release 3 (Sprint 15)

1.3.3.6

Project Management Plan Progression

1.1.3.17

1.1

Finalizing Project Management Plan (Sprint 5)

1.1.3.18

1.1